# MEETING MINUTES

# Topic: Updates & This Week’s Tasks

## Monday, March 23, 2020

## 10:30 am– 11:30 am

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees:  Rachel Watanabe, Toren Schurb, and Jayne Sandoval

Please bring:	Laptops/device to access online team docs; be prepared to update the team on any new info; Be on time for voice chat

Table 1.  Record of meeting.

| ## 10:30 am to 11:00 am | Updates - Discussion led by Rachel Watanabe - Talked about turbine specs that the team was going to put down on the draft poster - The team need to be on the same page so all sections talked about the same information - Toren kept getting off track about turbine hub height - said that we are unable to get data in Openwind for the hub height of 69 m because the program can’t interpolate from a met mast height of 100 m - Rachel suggested since Willy mentioned we could make assumptions that set the turbine type to 70 m and see if the team is able to collect data for that hub height - if it works: get approval from Willy - Everyone discussed who was assigned to what sections of the poster | Microsoft Teams |
| --- | --- | --- |
| ## 11:00 to end | This Week’s Tasks - Discussion led by Rachel Watanabe - Finalize Micrositting - Rachel started re-working the micro sitting layout to get the array efficiency to the 98-99% range - Finalize Turbine - After Wednesday’s meeting with the Vestas Rep. Jayne and Toren need to update Openwind file/make a decision for the final turbine - Email Question Memo - The team answered questions on a google doc and Rachel put it into a proper memo formatting - Final Product Paper - talked about how this assignment is similar to the HR2 assignment and can be completed after the meeting with the Vestas Rep. - Meeting with Vestas Rep - will have a short meeting before the meeting to discuss questions again - Toren and Jayne will pick a turbine based on the info given in the meeting - update Openwind file based on the decision - Toren will update Capital cost calcs based on the information given - will also update the O&M cost estimate calc or update Rachel to get the O&M file updated - Website Check - Rachel will get caught up with meeting minutes by Tuesday - Toren will let the team know if needs anything by Wednesday - Toren will update the team’s website for the check on Friday | Microsoft Teams |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Select a final site location and turbine Team is in contact with a person from industry and he is trying to connect us with a person from Vestas and SG; thus, final decisions have been pushed back until after meetings Meeting with Vestas Rep. set for 3/25 | Everyone | Original: 2/15/20 @10pm Extended: 3/8/20 New date: 3/31/20 | This task is going to change |
| Review federal Wildlife regulations again and write up notes (with reference notation) into the final report outline | Jayne | 3/6/20 |  |
| Operational expense | Rachel | 3/13/20 | 3/13/20 |
| Capital expense | Toren | 3/13/20 | 3/13/20 |
| bankability and risk | Jayne | 3/13/20 |  |
| Look into the seasonal breakdown of reach met mast | Jayne | 3/20/20 | 3/13/20 |
| Complete assigned sections of the poster draft | Everyone | 3/13/20 | 3/13/20 |
| Bullet Point update for Willy | Everyone | 3/14/20 | 3/14/20 |
| Meeting Minutes | Rachel | 3/24/20 |  |
| Update Website | Toren | 3/27/20 |  |
| Complete assigned parts for the Final Product Report | Everyone | 3/17/20 |  |

Next formal meeting:  3/25/20, Microsoft Teams, at 10:45 am.