# MEETING MINUTES

# Topic: Weekly Update and Tasks

## Monday, March 30, 2020

## 10:30 am– 11:00 am

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees:  Rachel Watanabe, Toren Schurb, and Jayne Sandoval

Please bring:	Laptops/device to access online team docs; be prepared to update the team on any new info; Be on time for voice chat

Table 1.  Record of meeting.

| ## 11:00 am to end | Updates - Discussion led by Rachel Watanabe - Openwind micro sitting layout - Jayne said she used the optimizer and let it run last week - Rachel found bad placements with Jaynes layout and explained why they were told last semester by Willy not to use the optimizer and to place turbines by hand - Rachel will continue on her file from last week to make a new layout that is in the 98-99% range for array efficiency - O&M cost analysis - Rachel will update the method based on produced kWh after she makes the new layout in Openwind - Poster - Toren will send Professor Willy and Vestas Rep an updated poster by the end of the day - Toren will continue to make updates and changes to the poster before sending it off to Willy and the Vestas Rep. - changes images to match new layout once Rachel is done - set up the flow of the poster to match rulebook - cost section: change to get rid of zeros - change to millions of thousands - update O&M costs once a Rachel is done - update the Turbine specs and Turbine type/number to match final selection - Implementation Memo - Sections were assigned to each member and are expected to be completed by Friday | Microsoft Teams |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Select a final site location and turbine The team is in contact with a person from industry and he is trying to connect us with a person from Vestas and SG; thus, final decisions have been pushed back until after meetings Meeting with Vestas Rep. set for 3/25 | Everyone | Original: 2/15/20 @10pm Extended: 3/8/20 New date: 3/30/20 | This task is going to change |
| Review federal Wildlife regulations again and write up notes (with reference notation) into the final report outline | Jayne | Original: 3/6/20 Extended: 3/30/20 |  |
| Operational expense | Rachel | 3/13/20 | 3/13/20 |
| Capital expense | Toren | 3/13/20 | 3/13/20 |
| bankability and risk | Jayne | Original: 3/13/20 Extended: 4/1/20 |  |
| Look into the seasonal breakdown of reach met mast | Jayne | 3/20/20 | 3/13/20 |
| Complete assigned sections of the poster draft | Everyone | 3/13/20 | 3/13/20 |
| Bullet Point update for Willy | Everyone | 3/14/20 | 3/14/20 |
| Meeting Minutes | Rachel | 3/24/20 | 3/24/20 |
| Update Website | Toren | 3/27/20 | 3/27/20 |
| Complete assigned parts for the Final Product Report | Everyone | 3/27/20 | 3/27/20 |
| Finish the next draft of the poster | Everyone | 3/30/20 |  |
| Send Willy O&M spreadsheet | Rachel | 3/27/20 | 3/27/20 |
| Send Willy and Vestas Rep. updated draft poster | Toren | 3/31/20 |  |
| Make a new layout with V120 at 92 m hub height to be in the 98-99% array efficiency range | Rachel | 3/30/20 |  |
| Complete assigned parts for the Implementation Memo | Everyone | 4/3/20 |  |

Next formal meeting:  4/3/20, Zoom, at 11:00 am.