# MEETING MINUTES

# Topic: Weekly Meeting with Professor Willy

## Friday, April 3, 2020

## 11:00 am– 11:30 am

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Professor Willy

Attendees:  Rachel Watanabe, Toren Schurb, Jayne Sandoval, and Professor Willy

Please bring:	Laptops/device to access online team docs; be prepared to update the team on any new info; Be on time for voice chat

Table 1.  Record of meeting.

| ## 11:00 am to end | Updates - Discussion led by Professor Willy - Poster - Talked about some changes that will need to be made - Willy wants an updated poster by Wednesday - during the next weekly meeting, Willy wants the team to run a practice presentation and for it to be recorded on Zoom - CUP/Final Report Draft - Willy is requesting for the team to send him a draft of the final report for Friday’s meeting - whatever the team has at that point in time so he can see where the team is at and give feedback - Shooting to complete the final report by week 14 - Final Poster Presentation - Willy wants to shoot for recording the final poster Presentation on 4/17/20 weekly meeting - Willy wants the team to make sure that using the poster for the long presentation video is okay by him - this is replacement of making a new PowerPoint | Zoom |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Select a final site location and turbine The team is in contact with a person from industry and he is trying to connect us with a person from Vestas and SG; thus, final decisions have been pushed back until after meetings Meeting with Vestas Rep. set for 3/25 | Everyone | Original: 2/15/20 @10pm Extended: 3/8/20 New date: 3/30/20 | This task is going to change 3/30/20 |
| Review federal Wildlife regulations again and write up notes (with reference notation) into the final report outline | Jayne | Original: 3/6/20 Extended: 3/30/20 | 3/31/20 |
| bankability and risk | Jayne | Original: 3/13/20 Extended: 4/1/20 | Risk: 4/1/20 |
| Meeting Minutes | Rachel | 3/30/20 | 3/30/20 |
| Update Website | Toren | 4/10/20 |  |
| Complete assigned parts for the Final Product Report | Everyone | 3/27/20 | 3/27/20 |
| Finish the next draft of the poster | Everyone | 3/30/20 | 3/30/20 |
| Send Willy O&M spreadsheet | Rachel | 3/27/20 | 3/27/20 |
| Send Willy and Vestas Rep. updated draft poster | Toren | 3/31/20 | 4/1/20 |
| Make a new layout with V120 at 92 m hub height to be in the 98-99% array efficiency range | Rachel | 3/30/20 | 3/30/20 |
| Update Poster and send to Willy | Everyone | 4/8/20 |  |
| CUP draft | Everyone | 4/10/20 |  |
| Finalize and support cost per kWh | Toren | 4/8/20 |  |
| Complete assigned parts for the Implementation Memo | Everyone | 4/3/20 | 4/3/20 |

Next formal meeting:  4/6/20, Microsoft Teams, at 10:30 am.