# MEETING MINUTES

# Topic: Updates and This Week’s Tasks

## Monday, April 13, 2020

## 10:30 am– 11:30 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees:  Rachel Watanabe, Toren Schurb, and Jayne Sandoval

Please bring:	Laptops/device to access online team docs; be prepared to update the team on any new info; Be on time for voice chat

Table 1.  Record of meeting.

| ## 10:30 am to 10:45 am | Updates - Discussion led by Rachel Watanabe - Jayne’s update on Bankability - going over what she has so far in her simulation model program - went through some of her numbers that needed editing - Asked for Toren’s help on incentives - Shooting for completion for before Thursday’s meeting - Videos - all are due by Sunday the 19th | Microsoft Teams |
| --- | --- | --- |
| ## 10:45 to end | This Week’s Tasks - Discussion led by Rachel Watanabe - PowerPoint Presentation - Everyone needs to get this done before Thursday - Final Paper - Everyone needs to finish before Friday - Videos - elevator pitch - Toren: - get together an outline of what he is going to say - due by Monday night (latest Tuesday afternoon) - Jayne and Rachel - will look over Toren’s outline - help with creating a small PowerPoint for the elevator pitch - Final formal presentation - This will be practiced on Thursday - The final recorded presentation will be on Friday | Microsoft Teams |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Review federal Wildlife regulations again and write up notes (with reference notation) into the final report outline | Jayne | Original: 3/6/20 Extended: 3/30/20 | 3/31/20 |
| bankability and risk Bankability still needs to get done | Jayne Jayne | Original: 3/13/20 Extended: 4/1/20 Extended: 4/12/20 | Risk: 4/1/20 |
| Update Website | Toren | 4/10/20 | 4/10/20 |
| Send Willy and Vestas Rep. updated draft poster | Toren | 3/31/20 | 4/1/20 |
| Update Poster and send to Willy Still waiting on bankability Still waiting on bankability | Everyone Jayne Jayne | Original: 4/8/20 Extended: 4/9/20 CANCELED | Will share with Willy on 4/10/20 meeting |
| CUP draft | Everyone | 4/10/20 | 4/10/20 |
| Finalize and support cost per kWh | Toren | 4/8/20 | 4/8/20 |
| Complete assigned parts for the Implementation Memo | Everyone | 4/3/20 | 4/3/20 |
| Meeting Minutes | Rachel | 4/7/20 | 4/7/20 |
| Fully completed final report draft | Everyone | 4/16/20 |  |
| Make a formal PowerPoint Presentation | Everyone | 4/14/20 |  |
| Add a professional picture to Zoom | Everyone | 4/17/20 |  |
| elevator pitch speech doc | Toren | by end of day: 4/13/20 |  |
| Edit/comment on elevator pitch speech doc | Rachel & Jayne | 4/14/20 |  |
| make any necessary changes based on feedback to the pitch doc | Toren | before meeting: 4/15/20 |  |
| elevator pitch presentation (ppt) | Everyone | before meeting: 4/15/20 |  |
| long presentation record | Everyone | 4/17/20 |  |

Next formal meeting:  4/15/20, Mircosoft Teams, at 10:45 am.