# MEETING MINUTES

# Topic: Weekly Meeting with Professor Willy & Recording Videos

## Friday, April 17, 2020

## 10:30 am– 8:00 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees:  Rachel Watanabe, Toren Schurb (left in the middle of the meeting: ~1hour), Jayne Sandoval (left in the middle of the meeting: ~1.5 hours), and Professor Willy (only from 11 to 11:30 am)

Please bring:	Laptops/device to access online team docs; be prepared to update the team on any new info; Be on time for voice chat; be prepared to record videos; be prepared to practice before meeting with Willy

Table 1.  Record of meeting.

| ## 10:30 am to 11:00 am | Concerns to talk about with Willy - Discussion led by Rachel Watanabe - Jayne’s Bankability still not done - discussed Jayne’s concerns - other concerns - Toren’s: his calcs nowhere near SAM’s - thinks is cause he underestimated substations and cabling - questions for Willy since rest of the team is unsure with is industry standard - Rachel’s: Vestas’s quote is under the other 2 estimations - questioned members if the rep. was only giving an estimation for the turbines or if he was giving for the whole farm - Rachel wasn’t at meeting with the rep and the notes provided seem to indicate only the turbines were part of the quote - Jayne and Toren were unsure cause they didn’t specifically ask | Microsoft Teams |
| --- | --- | --- |
| ## 11:00 am to 11:30 am | Meeting with Willy - Discussion led by Professor Willy - Jayne’s update on Bankability - asked Professor Willy more questions and to see if her numbers would match up to industry standards - Professor Willy doesn’t know and said to just use the 2018 Market Report as a base - Final paper - The site team has made good progress according to Willy and is doing better than the turbine team - Willy wants the paper to be finalized and sent to him for review by next week Wednesday - will give the team feedback at next week’s team meeting - long presentation - Willy briefly looked over the team’s slides - wanted the team to send him their recording by the end of the weekend | Zoom |
| ## 11:30 am to 11:30 am | Jayne’s Bankability - Discussion led by Rachel Watanabe - SAM - Rachel and Toren worked with Jayne to fix her bankability since the team needed the number to be completed already and videos are due and still need to be recorded - ran multiple simulations in SAM - made multiple changes to different inputs - recorded outcomes in a spreadsheet - debated over which was the best outcome - wanted short flip year with a debt to equity ratio under 1 and small PPA - Note: in the middle of this part of the meeting Jayne and Toren left for an hour - Jayne and Toren left around 12:30 to 1:30 pm - Rachel worked on making formating changes to the final report and adding comments to the long presentation slides | Microsoft Teams |
| ## 11:00 am to 11:30 am | Recording Long Presentation - Discussion led by Rachel Watanabe - changes needed to be made to the long presentation based on the selected SAM iteration - the team also made changes/notes of changes to the paper, elevator pitch and poster - The team did several runs through the long presentation doing a video screen capture recording | Microsoft Teams |
| ## 7:00 pm to 7:30 pm | Re-Recording Elevator Pitch - Discussion led by Rachel Watanabe - Toren recorded the elevator pitch with the updated info - took several attempts - Rachel: gave feedback on some runs - Jayne left | Microsoft Teams |
| ## 7:30 pm to end | Uploading & Discussing Next Week - Discussion led by Rachel Watanabe - Jayne came back and helped with submitting to UGrads - Toren helped with submitting to bblearn also emailed Willy long presentation - Rachel discussed with expectations for the following week were | Microsoft Teams |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| bankability and risk Bankability still needs to get done Bankability still needs to get done | Jayne Jayne Jayne | Original: 3/13/20 Extended: 4/1/20 Extended: 4/12/20 Extended: 4/16/20 | Risk: 4/1/20 LATE: during meeting 4/17/20 |
| CUP draft | Everyone | 4/10/20 | 4/10/20 |
| Fully completed final report draft this is being pushed back since format changes and Jayne’s Bankability (completed late) affects multiple sections | Everyone Everyone | 4/16/20 4/22/20 |  |
| Make a formal PowerPoint Presentation Jayne’s Bankability wasn’t completed on time which delayed completion and affected multiple slides/sections | Everyone Everyone | 4/14/20 4/17/20 | 4/17/20 |
| Add a professional picture to Zoom | Everyone | 4/17/20 | 4/17/20 |
| elevator pitch speech doc | Toren | by end of day: 4/13/20 | LATE: 4/14/20 |
| Edit/comment on elevator pitch speech doc | Rachel & Jayne | 4/14/20 | 4/14/20 |
| make any necessary changes based on feedback to the pitch doc | Toren | before meeting: 4/15/20 | Late: during meeting 4/15/20 |
| elevator pitch presentation (ppt) | Everyone | before meeting: 4/15/20 | Rachel: 4/14/20 Jayne: before meeting (4/15/20) LATE: Toren: during meeting 4/15/20 |
| long presentation record | Everyone | 4/17/20 | 4/17/20 |
| record elevator pitch and share with team | Toren | 7/15/20 | LATE: 7/16/20 |
| re-record elevator pitch | Everyone | 4/17/20 | 4/17/20 |
| Email Willy long presentation video | Toren | 4/19/20 | 4/17/20 |
| Email Willy final report | Toren | 4/21/20 |  |

Next formal meeting:  4/20/20, Microsoft Teams, at 10:30 am.