# HR 2 BREAKDOWN

# TEAM:  [State Team number and Name here]

## Due Date:

Friday, March 6, 2020 at 11:59pm

[Advice: Use this template and create a Google Doc or Microsoft Teams doc for your team.  Give all team members a set deadline/time to populate their own personal table of Items completed.  Once that time hits, have one member in charge of exporting the file into a PDF that you then turn in by your meeting time.]

[Please delete all information highlighted in yellow before turning this in. Do not highlight your own information in yellow.]

Provide several pics of the current state of your completed system thus far here:

The following are the Action Items each person completed between Hardware Review 1 and Hardware Review 2:

Team Member: Abdalla

| ## Action Item | Date Completed | Result/Proof of Completion |
| --- | --- | --- |
| Hose Selection | 07-02-2020 |  |
| ## Reel Engine | 07-03-2020 |  |

Team Member: Saad

| ## Action Item | Date Completed | Result/Proof of Completion |
| --- | --- | --- |
| Brush Roller Selection | 07-02-2020 |  |
| ## CAD Package | 07-05-2020 |  |

Team Member: Mosaad

| ## Action Item | Date Completed | Result/Proof of Completion |
| --- | --- | --- |
| Arduino Board Workout | 07-02-2020 |  |

Team Member: Mohamed

| ## Action Item | Date Completed | Result/Proof of Completion |
| --- | --- | --- |
| Propellers Motor Selection | 07-02-2020 |  |

Team Member: Abdulrahman

| ## Action Item | Date Completed | Result/Proof of Completion |
| --- | --- | --- |
| Water Pump Selection | 07-04-2020 |  |

Team Member: Abdullah

| ## Action Item | Date Completed | Result/Proof of Completion |
| --- | --- | --- |
| Components Selection (Wires) | 07-04-2020 |  |

The following are the Action Items for each team member between HR 2 and the Final Product presentation:

| ## Team Member | Action Items | Date Due |
| --- | --- | --- |
| Abdalla | - Hose flying operation - Reel Engine Testing | - 07-20-2020 - 07-23-2020 |
| ## Saad | - Brush Fabric testing | - 07-20-2020 |
| ## Mosaad | - Arduino Coding | - 07-20-2020 |
| ## Mohamed | 1. Propellers Speed and Operation | 1. 07-20-2020 |
| ## Abdulrahman | 1. Water Pump extraction speed testing | 1. 07-20-2020 |
| ## Abdullah | 1. Components operations with each other | 1. 07-20-2020 |