# HR 2 BREAKDOWN

# TEAM:  [21Su01-CWC]

## Due Date: 11/5/2021

Provide several pics of the current state of your completed system thus far here:

Fig.1

Fig.2

Fig.3

Fig.4

Fig.5

Fig. 6

Fig. 7

Fig. 8

Fig. 9 solar panel sink

The following are the Action Items each person completed between Hardware Review 1 and Hardware Review 2:

Team Member: Yuxuan Gu

| ## Action Item | Date Completed | Result/Proof of Completion |
| --- | --- | --- |
| Fixing | 10/26/2021 | Pyranometer (Fig.2) |
| ## Soldering | 10/26/2021 | Fig. 1,3,4,5 |
| ## CAD | 11/2/2021 | Fig. 7&8 |

Team Member: Yuanhua Zhao

| ## Action Item | Date Completed | Result/Proof of Completion |
| --- | --- | --- |
| welding and fixing | 10/26/2021 | wind sensor/solar panels/thermocouple [Figure. 3, 5 and 6] |
| ## make CAD of 3D printing | 11/05/2021 | solar panels sink [Figure. ] |
| ## programing | 11/01/2021 | Labview Vi |

The following are the Action Items for each team member between HR 2 and the Final Product presentation:

| ## Team Member | Action Items | Date Due |
| --- | --- | --- |
| Yuxuan Gu | - Improve CAD for 3D printing - Soldering and building subsystems - Testing subsystems | - 11/7/2021 - 11/14/2021 - 11/21/2021 |
| ## Yuanhua Zhao | - 3D printing - welding solar panel - programing - testing | - 11/14/2021 - 11/14/2021 - 11/21/2021 - 11/28/2021 |