## Slide 1: HELIUM-FILLED BUBBLE SOAP GENERATOR​
P16: Aaron Walcott, Simei Portillo, Musaab Nasralla​

## Slide 2: What is Our Project?
The microscale soap bubble team has been tasked with making a nozzle that will output millions of microscale bubbles per second as a tracer particle for flow analysis
The current type of nozzle is a two-layer nozzle with a third layer adapter
  Inlet for air, helium, and soap solution

## Slide 3: Design Requirements
Bubble output rate 100,000,000 bubbles/second
Bubble concentration of 20,000 bubbles/cm3
Device residence of 30 minutes
Device material of aluminum and brass
Bubble size of 15-150 microns

## Slide 4: Current Roadblock and Resolution
Not enough money to finish the third layer adapter
  Wire edm (electrical discharge machining) veto from client
  Buying the collet to attempt at the machine shop is out of Budget
    Now approved as of 2/15/2023
Meeting with Client this week to determine what the next steps are
  3D print new version of 3rd layer adapter for testing
  Waiting for machine shop (need to talk to Perry

## Slide 5: Design Efforts
Figure 2: CAD of Full Nozzle
Three-layer coaxial nozzle
Uses a brass nozzle
Third layer adapter made of aluminum
Figure 1: Closeup Image of Micro Hole
Micro hole diameter: 0.5mm

## Slide 6: Nozzle Drawing
Figure 3: 3rd layer adapter drawing

## Slide 7: MATLAB Code
MATLAB Code has been started
Helps determine bubble diameter based on pictures
Living code, update as testing is done
Figure 4: Current MATLAB Code

## Slide 8: Purchasing Plan
Figure 5: Purchasing Plan

## Slide 9: Manufacturing Plan
Figure 6: Manufacturing Plan

## Slide 10: Example of the device
Microscale Bubble Generator Example

## Slide 11: Gantt Chart
Figure 7: Updated GANTT Chart

## Slide 12: Questions?

## Slide 13: References
[TSI Incorporated]. (2020, March 17). Microscale Bubble Generator for Wind Tunnel Applications [Video]. Youtube. https://www.youtube.com/watch?v=lO9MycW_p7E&t=72s