## Slide 1: Boeing Drone: 100% Build Update
Project 03
Team Hi-Jacks
Damien Brothers, Dante Faria, Jay Khunt, Colby Murphy, and Thomas Schreiber

## Slide 2: Project Recap
Boeing visit was successful.
Drone was functional.
Clients and Boeing engineers were very pleased.
Damien, 2

## Slide 3: Design Efforts
Start of Semester:
33%:
Short arms
Sharp edges
Extended arms by 1”
Fillet sharp edges
Tommy, 3

## Slide 4: Design Efforts
67%:
100%:
Decreased arms by 0.5"
Mounts
Screw holes
Same design with new, stronger materials
Tommy, 4

## Slide 5: Early Testing
We used eCalc on our 67% build to gain insight on how our final version might perform
Unsure on final weight
±15% accuracy
Tommy, 5

## Slide 6: Purchasing Plan
All parts are ordered, delivered, and on hand (Nov 2022)
3D printing has been completed as of 4/5/2023
Current budget- $3100 remaining
Time for a paint job (Out of pocket)
Colby, 6

## Slide 7: Manufacturing Plan
Manufactured (3D printed Final Design):
  Plates
  Legs
  Arms
  Spacers and Connectors (Trusses)
Assembly line:
  Finished with all electrical connections
  Connection of all 4 motors, power management board, Battery, and GPS is done to flight controller. (Parts require for manual flight)
Yet to do (Final Design):
  Paint Job
Jay, 7

## Slide 8: Manufacturing Plan
Drone was designed for easy fixes
Team has completed final design 3D print
New Arms and Truss are reinforced with Carbon fiber on Final Prototype ($)
Jay, 8
Part​ | PCS.​ | Item No​ | Item Description​ | Weight [g]​ | What​ | Where​ | Cost ($)​
1​ | 3​ | 22F-001​ | ABS 3D Printed Plate W/ Key​ | 183​ | ABS | IDEA Lab​ | 88.8
3​ | 4​ | 22F-003​ | Carbon Fiber infused ONYX 3D Printed Arm W/Spacer​ | 108​ | ONYX (carbon infused)​ | IDEA Lab​ | 146.34
4​ | 4​ | 22F-004​ | ONYX 3D Printed Leg W/Arm Clamp​ | 76​ | ONYX​ | IDEA Lab | 119.08​
5​ | 4​ | 22F-005​ | Carbon Fiber infused ONYX 3D Printed Spacer W/Arm Clamp​ | 60​ | ONYX (carbon infused) | IDEA Lab | 49.31 ​

## Slide 9: Demonstration
Damien, 9
Flight is about the same as 67%
  Adjusted more controller settings to ensure stable flight
  Better CG (Center of Gravity)
Issues:
  Intermittent wobble
  Power/Throttle issues causing drone to rise into the air unexpectedly

## Slide 10: Gantt Chart Update
On Schedule (98% Build)
Successful Boeing Visit
Website needs a few updates
Final CAD Drawings and BOM are almost complete
Ecalc Analysis Complete
Initial Testing Results on the way
Dante, 10

## Slide 11: Gantt Chart Update (Future)
Dante, 11

## Slide 12: Gantt Chart Update (Future)
Dante, 12

## Slide 13: Questions??