## Slide 1: SAE Formula Chassis
Gustavo Ruiz: Chassis Lead
Brandon Guzman: Test Engineer & Firewall designer
Ryan Meger: Front Wing and Rear Suspension Box
Alexandra Brister: Cockpit Engineer
Carson Kent: Airfoils and Rear Wing Design

## Slide 2: Hardware Status Update
GR

## Slide 3: Design Efforts: Nose Cone
GR

## Slide 4: Design Efforts: Head Restraint
GR
SFI Spec 45.2 EAM Rigid Foam, 2" Thick

## Slide 5: Design Efforts: Rear Wing
CK

## Slide 6: Design Efforts: Front Wing
RM

## Slide 7: Design & Manuf. Efforts: Engine Mounts
RM

## Slide 8: Manufacturing Efforts: Engine Mounts
RM
Engine Mounts:
  Fitment is complete
  Mounts have been welded in

## Slide 9: Design Efforts: Seat
AB
Seat Mold

## Slide 10: Design Efforts: Firewall
BG
Firewall model:
  Will be iterated on to be 1-2 removable components
  All material is on hand

## Slide 11: Design Efforts: Firewall
BG
Firewall model:
  Mounts need to be cut and drilled for screws
  Material needs to be bent

## Slide 12: Purchase Plan (TopLevelBudget)
GR
Recently Purchased
Front Wing Mounting
Bondo for Nose Cone
Head Restraint Padding
Orbital Sander
Anticipated Expenses
Rear Wing System
Floorboard Aluminum Sheet
Chassis Budget |  |  | 
Category | Units | $/Unit | Total
Frame |  |  | 
Size A Tubing | 18.02 | $28.75 | $518.08
Size B Tubing | 36.1 | $7.10 | $256.31
Size C Tubing | 40.4 | $11.33 | $457.73
Size D Square Tubing | 1 | $45.60 | $45.60
Front Bulkhead Sheet | 1 | $56.36 | $56.36
Prototype |  |  | 
PVC 1in Pipe | 10 | $8.48 | $84.80
Duct Tape | 2 | $8.98 | $17.96
Jigging |  |  | 
Material |  | $336.40 | $336.40
Welding |  |  | 
Tig Rods ER70S-D2 | 1 | $50.00 | $50.00
Argon | 1 | $65.00 | $65.00
Safety Equipments |  |  | 
Impact Attenuator | 1 | $210.00 | $210.00
Harness | 1 | $260.00 | $260.00
Tabs & Fasteners | 1 | $200.00 | $200.00
Head Restraint | 1 | $100.00 | $100.00
Seat | 1 | $350.00 | $350.00
Floor Closeout | 1 | $100.00 | $100.00
Firewall | 1 | $150.00 | $150.00
Aero |  |  | 
Body Panels | 1 | $300.00 | $300.00
Aero Molds | 1 | $2,000.00 | $2,000.00
Front Nose Cone | 1 | $500.00 | $500.00
 |  | Total | $6,058.24
Current Expenses | 
Total Available | $6,058.24
Anticipated Expenses | $143.18
Actual Expenses to Date | $3,769.88
Resulting Balance | $2,288.36

## Slide 13: Purchasing Plan (Purchased/On hand)
RM
Have purchased ~ 90% of materials
On Hand ~ 85%

## Slide 14: Manufacturing Plan (What is being manufactured)
GR
Nose cone:
  Has been sealed and release agent applied
  Layup process starts tomorrow(2/25/25)

## Slide 15: Manufacturing Plan (Yet to be manufactured)
BG
50% Manufactured:
  Have majority of Aero Component on hand, manufacturing will be done this week.
  Mounts need to be cut and drilled.
  Firewall/Battery box needs to be bent(Fuel tank).
  Shoulder harness may need to be made again(Engine placement).

## Slide 16: Gantt Chart
CK
Behind Schedule :(

## Slide 17: Thank You!